## Slide 1: Lingo 2026 Backlog & Research Agenda
Marketplace • Collaboration • LingoScope • Compliance • Research

## Slide 2: Marketplace Registry & A2A/MCP
Initiatives: Marketplace registry expansion, A2A protocol maturity, MCP integration
Advantages: Easier onboarding, stronger governance, unified protocols
Challenges: Versioning, compatibility, distributed security
Timeline (2026): Q1–Q2 MVP registry + MCP; Q3–Q4 enterprise rollout
ROI: 15–20% faster agent onboarding; reduced duplication across business lines

## Slide 3: Collaboration & Personalization
Initiatives: UAS collaboration (MCP Gateway, schemas, agent metacards)
Personalization Layer: adaptive suggestions based on broker/employer/member activity
New Personalization Agent: engages users in a personalized, context-aware manner
Advantages: Enterprise alignment, contextual broker/member experience
Challenges: Timeline synchronization, balancing personalization with compliance
Timeline (2026): Q2 pilot; Q3 rollout for brokers/employers; Q4 member-focused expansion
ROI: 10–15% reduction in broker/member support costs; higher engagement in portals

## Slide 4: LingoScope Observability Enhancements
Initiatives: Kill switch, Replay, Backout mechanisms
Advantages: Faster incident response, resilience, compliance auditability
Challenges: Performance overhead, replay data management
Timeline (2026): Q1 Kill Switch; Q2 Replay pilot; Q3–Q4 Replay+Backout GA
ROI: ~30% faster incident recovery; risk avoidance valued at $2–3M/year

## Slide 5: Compliance & Safety Controls
Initiatives: Compliance agenda (MLRB, red-teaming, evaluation), safety monitoring, governance dashboard
New Compliance Agent: validates responses for toxicity, offensive language, and ensures compliance before delivery
Advantages: Enterprise-ready governance, reduced regulatory risk, builds trust
Challenges: Evolving regulations, balancing strict controls with innovation speed
Timeline (2026): Q1 Compliance Agent pilot; Q2–Q3 scale; Q4 Governance Dashboard integration
ROI: Avoided compliance penalties (material in healthcare); reputational trust gains

## Slide 6: Research & Innovation Agenda
Focus Areas: Fine-tuning SLMs, RFM (Relational Foundational Models), Graph-based AI (KG, Y-Graph, GraphRAG)
Multi-agent simulation & evaluation with LLM-as-Judge
Open personalization research with compliance-aware recommendations
Advantages: Innovation leadership, patents/publications, future-ready platform
Challenges: Research bandwidth, balancing experiments with production
Timeline (2026): Quarterly research sprints; interim findings every quarter
ROI: Pipeline of potential IP (patents/publications); long-term innovation positioning

## Slide 7: Unified AI Data Lakehouse
Initiatives: Centralized AI data lakehouse; knowledge graphs, vector search, multimodal storage; canonical schemas
Advantages: Unified semantic layer; simplifies ingestion & discovery; supports RAG, personalization, compliance
Challenges: Complexity of graph+vector+lakehouse integration; storage/cost growth; cross-team alignment
Timeline (2026): Q2 Bronze/silver zones; Q3 Graph+Vector integration; Q4 Multimodal + hybrid search
ROI: 20–25% reduction in duplicated data engineering; efficiency in RAG/personalization pipelines

## Slide 8: Cloud Migration (Azure)
Initiatives: Migrate AI agents & LingoScope to Azure Cloud; standardize on AKS, CosmosDB/Vector, Azure OpenAI, EventHub
Advantages: Scalability, resiliency, cost optimization; enterprise alignment with cloud-first strategy
Challenges: Migration complexity (data, agents, pipelines); maintaining uptime and compliance during transition
Timeline (2026): Q1 plan/agent migration; Q2 core services; Q3 LingoScope migration; Q4 optimization & SLA validation
ROI: 15–20% infra savings vs on-prem; scalability benefits; alignment with enterprise Azure adoption

## Slide 9: Timeline & ROI Summary
Marketplace Registry & MCP: Q1–Q2 MVP, Q3–Q4 rollout | ROI: 15–20% faster onboarding
Collaboration & Personalization: Q2 pilot, Q3–Q4 rollout | ROI: 10–15% lower support costs
LingoScope: Q1 Kill Switch, Q2 Replay, Q3–Q4 Backout | ROI: $2–3M/yr risk avoidance
Compliance & Safety: Q1 pilot, Q2–Q3 scale, Q4 dashboard | ROI: Compliance protection & trust
Research & Innovation: Quarterly sprints | ROI: IP pipeline, innovation positioning
Unified Data Lakehouse: Q2 bronze/silver, Q3 graph/vector, Q4 multimodal | ROI: 20–25% engineering efficiency
Cloud Migration: Q1–Q4 phased migration | ROI: 15–20% infra savings, scalability benefits